## Slide 1: 6 months to the European Accessibility Act Deadline – What Do You Need to Do?
Deirdre Kilroy, Bird & Bird
David Sloan and Mark Miller, TPGi
December 3rd, 2024

## Slide 2: Planning for the EAA

## Slide 3: Parallel phases
  Address existing digital services and products/devices
  Build capacity to manage accessibility and document progress over time

## Slide 4: A1 Scope existing services and products/devices
  Find out which services or products/devices you are responsible for that are covered by EAA. For many organizations, that will mean a focus on:
    Websites and apps providing e-commerce or consumer banking services to consumers in the EU
    Services delivered through kiosks/self-service terminals
  Order each by priority based on appropriate risk factors

## Slide 5: A2 Evaluate existing services and products/devices
  Find out where they don’t meet requirements:
    WCAG 2.1 Level AA (minimum) or WCAG 2.2 Level AA (future proofing)
    EN 301 549 requirements for software, websites, documents
    Additional relevant EAA requirements (e.g. for kiosks, consumer banking services)
  Approaches:
    Technical audit against standards
    User flow testing of key flows
    Review of auxiliary content – documentation, packaging, instructions

## Slide 6: A3 Remediate existing services; plan for improving accessibility of products/devices
  In a strategic, prioritized way, considering factors such as:
    Impact of issues on users with disabilities
    Effort to fix
    Lifecycle of the resource

## Slide 7: B1 Grow organizational capacity
  Ensure someone is accountable for efforts
  Establish an accessibility standard in line with EAA requirements
  Implement staff training on accessibility
  Acquire and use tools to support accessibility efforts
  Processes for design, build, maintenance
  Process for tracking new requirements and responding to changes
  Managing accessibility in vendor relationships/third-party technology or product use

## Slide 8: B2 Establish communication channels
  Establish a point of contact for accessibility
  Establish communication channel to allow reporting of accessibility issues:
    By people to you
    By you to market surveillance authorities
  Establish process for handling accessibility feedback

## Slide 9: B3 Document efforts
  For consumers:
    Information about accessibility features
    Instructions for use (for products)
  For market surveillance authorities:
    Efforts to fix known issues
    Efforts to ensure conformance over time

## Slide 10: Conclusion
  If you have a website or mobile app that EU consumers can use, then you’re likely to be subject to the EAA
  EAA requires providing accessible products/devices and services, information about the accessibility of products/devices and services, and evidence of efforts to reach and maintain conformance
  Be proactive – take a strategic approach to:
    Addressing accessibility of current digital resources
    Building organizational capacity to maintain conformance over time and document evidence of efforts

## Slide 11: Find out more

## Slide 12: Useful resources
  Text of the EAA: https://eur-lex.europa.eu/legal-content/EN/TXT/?uri=CELEX%3A32019L0882
  EN 301549: https://www.etsi.org/human-factors-accessibility/en-301-549-v3-the-harmonized-european-standard-for-ict-accessibility
  TPGi’s EAA Resource Center: https://www.tpgi.com/european-accessibility-act-eaa-resource-center/
  Bird & Bird on the European Accessibility Act: is it time to update your websites, products & services to meet Europe’s accessibility requirements? https://www.twobirds.com/en/insights/2024/global/european-accessibility-act

## Slide 13: Questions